Smart Budget Advisor – Project Guide Fill-In

1. Problem Statement

Millions of people struggle with budgeting, overspending, and financial instability. Existing budgeting tools are often generic, confusing, or fail to provide personalized insight into a user’s spending habits. Users need a simple, guided tool that analyzes their financial behavior, identifies problem areas, and shows how small changes can improve long-term stability. The Smart Budget Advisor addresses this gap by generating personalized budgets, detecting overspending patterns, and providing actionable recommendations.

2. Constitution (Guiding Principles)

These principles help the agent make consistent decisions when tradeoffs arise:

- Clarity over complexity – The tool should be simple, intuitive, and easy for non-experts to use.

- Accuracy over aesthetics – Financial calculations must be correct even if the interface is minimal.

- User empowerment – Recommendations should help users understand why changes matter.

- Transparency – No hidden logic; users should see how budgets and suggestions are generated.

- Modularity – Build features in small, testable increments to avoid breaking core functionality.

3. Specification

What the tool does

The Smart Budget Advisor will:

- Allow users to enter income, expenses, and financial goals.

- Generate a personalized monthly budget.

- Analyze spending patterns and identify overspending categories.

- Provide recommendations to improve financial stability.

- Include a “what-if” scenario engine to show how changes in income or expenses affect long-term outcomes.

- Present results through a simple, clean interface.

User Workflow

- User enters income, fixed expenses, variable expenses, and goals.

- System calculates a recommended monthly budget.

- System analyzes spending patterns and flags overspending.

- User views recommendations and explanations.

- User adjusts variables in the “what-if” tool to explore alternative outcomes.

In Scope

- Budget generation

- Spending analysis

- Overspending detection

- Recommendation engine

- What-if scenario modeling

- Simple UI and basic documentation

Out of Scope

- Bank integrations

- Mobile app

- Taxes, investments, or advanced financial planning

- Branding, marketing, or subscription features

4. Plan (Architecture & Technology Choices)

Architecture Overview

- Frontend: Simple HTML/CSS/JavaScript interface for user input and results display.

- Backend: Python (FastAPI or Flask) to handle calculations and logic.

- Data Handling: In-memory data structures; no database required for MVP.

- Scenario Engine: Python functions that recompute outcomes based on user-adjusted variables.

Component Breakdown

- Input Module: Collects income, expenses, and goals.

- Budget Engine: Generates recommended monthly budget.

- Analysis Engine: Detects overspending and spending patterns.

- Recommendation Engine: Produces actionable suggestions.

- Scenario Engine: Recalculates outcomes based on user changes.

- UI Layer: Displays results, charts, and recommendations.

5. Tasks (Ordered, With Acceptance Criteria)

Task 1: Establish Core Project Structure

Acceptance Criteria:

- A clean project scaffold is created with separate directories for frontend, backend, and tests.

- Backend server launches successfully and returns a basic “System Ready” message.

- Structure supports future expansion so employees can work independently without relying on the founder.

Task 2: Build User Intake Form for Financial Struggles

Acceptance Criteria:

- UI allows users to enter income, expenses, debts, and financial goals in a simple, non-judgmental format.

- Form validates inputs and prevents negative or missing values.

- Submitted data is passed to the backend in a structured format for analysis.

- Language is supportive and approachable to reduce user anxiety.

Task 3: Implement Personalized Budget Engine

Acceptance Criteria:

- Backend generates a personalized monthly budget tailored to the user’s financial reality.

- Budget output is accurate across multiple test scenarios (low income, high debt, irregular income).

- Errors return clear, encouraging messages rather than technical failures.

- Output is structured so future employees can easily interpret and explain it to clients.

Task 4: Build Overspending & Financial Stress Analysis Module

Acceptance Criteria:

- System identifies overspending categories and financial pressure points.

- Analysis results highlight areas where small changes can create meaningful relief.

- Output is consistent across multiple datasets and avoids shaming language.

- Results are formatted so consultants can use them during client sessions.

Task 5: Create Recommendation Engine Focused on Hope & Action

Acceptance Criteria:

- Recommendations are actionable, supportive, and tailored to the user’s situation.

- Suggestions appear in the UI and match backend logic exactly.

- At least three distinct financial profiles produce unique, relevant guidance.

- Recommendations emphasize empowerment, stability, and achievable next steps.

Task 6: Implement “What-If” Scenario Tool for Future Planning

Acceptance Criteria:

- Users can adjust income, expenses, or habits and instantly see long-term impact.

- Scenario results update budget, analysis, and recommendations without errors.

- Outputs clearly show how small changes lead to long-term improvement — reinforcing hope.

- Consultants can use this tool to help clients visualize a path out of financial distress.

Task 7: UI Refinement & Supportive Documentation

Acceptance Criteria:

- Interface is clean, calming, and easy for financially stressed users to navigate.

- Labels and instructions are written in supportive, non-technical language.

- A short user guide explains how the tool helps people regain control of their finances.

- Full application runs end-to-end without errors and is ready for consultants to use independently.